# CONTRACTOR WORKING HOURS

Revised on: 12/30/2024

Construction Operations shall be confined to the hours of either 7am to 4pm, 9am to 3pm, or as directed by the Engineer, depending on the type of roadway affected during the work week for all roads. The work week shall be defined as Monday through Friday; or as directed by the Engineer.  Any work outside of the previously specified time frames shall be first approved by the Engineer, in writing.  This time regulation shall apply to all work on the roadways within the contract.  This time regulation shall not apply to permanent lane closures and lane shifts that are a part of staged construction operations lasting more than 1 month in duration, and/or emergency operations.

***Night Work, on High Volume Roads, may be permitted upon review and approval of the Engineer. This includes all potential night work to be done, including any work done by a subcontractor. Once night work has been approved and initiated, night work shall remain a continuous operation on all roads which have been previously approved in writing. The Contractor shall not at any time cause delays in night work by stopping progress or causing delays, unless previously approved by the Engineer in writing. If delays or lack of progress occur, this will result in a deficiency of $5,000.00 per calendar day.* *The request for night work, from the Contractor, shall be made at the pre-construction meeting in writing. If night work is permitted, an additional meeting will be required before any night work is initiated. All critical management and field personnel will be required to attend a night work meeting. If night work is permitted, day work will not be allowed simultaneously; unless requested and approved by the Engineer in writing.***

*Working hours of 7am to 4pm, or as directed by the Engineer, Monday through Friday, shall apply to work on the following roads:*

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

*Working hours of 9am to 3pm, or as directed by the Engineer, Monday through Friday, shall apply to work on the following roads:*

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

These work hour restrictions shall be incidental to the contract and no additional compensation shall be awarded.